LodgeStay

Hybrid Hotel Management Application

Sprint 1 — Deliverable Report

| Project | LodgeStay — Small Property Management System |
| --- | --- |
| Sprint | Sprint 1 (Weeks 1–2) |
| Sprint Duration | March 1, 2026 – March 12, 2026 |
| Team Members | l242580 (Project Lead / Backend) ¦ l242525 (UI/UX / Frontend) |
| Technology Stack | C# / .NET MAUI Blazor Hybrid ¦ SQLite ¦ PWA ¦ Razor Components |

# Section 1: Sprint Backlog

## 1.1 Module Name

The module developed in Sprint 1 is:

Module 1: Authentication & Core Booking

This module establishes the foundational infrastructure of LodgeStay. It covers secure user authentication (login/signup with role-based access), the complete reservation lifecycle (create, read, update, delete), the smart room finder with date and guest filters, booking confirmations, offline storage setup using SQLite, and basic .ics calendar export for scheduling integration.

## 1.2 User Stories for Sprint 1

The following user stories have been selected from the product backlog for Sprint 1 development. Each story follows the standard template: As a [role], I want [feature], so that [benefit].

US-01 — Login & Signup

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-01 | As a staff member / manager / owner, I want to register and log in to the LodgeStay app using my email or phone number, so that I can securely access role-specific features and operations. | Given valid credentials, the user can log in within 3 seconds. Given invalid credentials, a clear error message is shown. Email/phone verification must be completed before access is granted. |

Sub-User Stories for US-01

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-01a | As a new user, I want to create an account with my name, email/phone, and password with a chosen role (Staff/Manager/Owner), so that I can access the system. | Registration form validates email format and password strength (min 8 chars). Duplicate email is rejected with a message. |
| US-01b | As a registered user, I want to log in with my email/phone and password, so that I can access my role-specific dashboard. | Successful login redirects to the correct dashboard based on role. Failed login shows 'Invalid credentials' message. |
| US-01c | As a new user, I want to verify my email or phone number via a verification code, so that the system ensures only valid accounts are activated. | Verification code is sent within 30 seconds. Account is locked until verification is complete. Resend option available after 60 seconds. |
| US-01d | As a manager, I want to assign roles (Staff/Manager) when creating accounts for new employees, so that access permissions are controlled from the start. | Only managers and owners can assign roles. Role changes take effect on next login. Audit log records role assignments. |

US-02 — Smart Room Finder

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-02 | As a staff member or guest, I want to search for available rooms by date, number of guests, room type, and special preferences, so that I can quickly identify the best matching room for a booking. | Search results appear in under 2 seconds. Rooms are displayed as swipeable/tappable cards with color-coded availability status. Eco-certified or previously preferred rooms are highlighted. |

Sub-User Stories for US-02

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-02a | As a staff member, I want to filter rooms by check-in/check-out dates and number of guests, so that only genuinely available rooms are shown. | Date picker prevents past dates. Rooms occupied on selected dates are excluded from results. Availability updates in real time. |
| US-02b | As a guest, I want to filter rooms by type (Single, Double, Suite, Family), so that I can narrow results to my preferred accommodation. | Room type filter shows result count per type. Selecting multiple types returns combined results. |
| US-02c | As a staff member, I want to see room status visually using color-coded cards (green = available, yellow = reserved, red = occupied), so that I can assess availability at a glance. | Color codes are consistent across mobile and web. Status updates without requiring page refresh. |
| US-02d | As a returning guest, I want my previously preferred room type to be automatically highlighted in search results, so that I can rebook a familiar room quickly. | Preferred room type is pulled from guest profile. Highlighted rooms appear at the top of the results list. |

US-03 — Reservation CRUD (Core Booking Lifecycle)

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-03 | As a staff member, I want to create, view, update, and cancel reservations for guests, so that the property's booking schedule is accurately maintained without double bookings or missed entries. | Reservations are created with auto-assigned room. Double-booking is prevented by system validation. Cancellations free up the room immediately. All changes are saved to SQLite for offline access. |

Sub-User Stories for US-03

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-03a | As a staff member, I want to create a new reservation by selecting a guest, room, and date range, so that the booking is logged in the system. | Reservation form requires guest name, room selection, check-in/out dates. System prevents booking a room already occupied for those dates. |
| US-03b | As a staff member, I want to view a list of all current and upcoming reservations, so that I have a complete picture of occupancy. | Reservations list is filterable by date range and room. List loads within 2 seconds even offline using SQLite cache. |
| US-03c | As a staff member, I want to update an existing reservation's dates or room assignment, so that last-minute guest requests can be accommodated. | Modifications trigger re-validation for double-booking. Updated confirmation is generated automatically. |
| US-03d | As a staff member, I want to cancel a reservation with a reason note, so that freed rooms are immediately available and cancellation history is recorded. | Cancelled reservations are archived (not deleted). Room status updates to 'Available' within 1 second of cancellation. |

US-04 — Booking Confirmation

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-04 | As a guest, I want to receive a booking confirmation with all reservation details after a booking is made, so that I have a record of my stay. | Confirmation is generated immediately after booking. It includes guest name, room number, dates, price, and a unique booking ID. Can be shared via WhatsApp or email. |

Sub-User Stories for US-04

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-04a | As a guest, I want to receive an in-app and on-screen booking confirmation immediately after my reservation is created, so that I know it was successful. | Confirmation screen appears within 1 second of booking creation. All booking details are visible. |
| US-04b | As a staff member, I want to share a booking confirmation link with the guest via WhatsApp or email, so that the guest has a digital copy. | Share action launches the native share sheet on mobile or download option on web. Confirmation link remains accessible for 30 days. |

US-05 — Offline Storage Setup

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-05 | As a staff member working in an area with unreliable internet, I want the app to function with locally cached data using SQLite, so that I can continue managing bookings and viewing guest information even when offline. | App loads and displays existing reservation data without internet. Changes made offline are queued and synced when connectivity is restored. Offline mode is indicated clearly in the UI. |

US-06 — Basic .ics Calendar Export

| Story ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-06 | As an owner or manager, I want to export reservation schedules as a .ics file, so that I can import upcoming bookings into my personal calendar app (Google Calendar, Apple Calendar, etc.). | .ics file contains correct booking start/end dates, guest name, and room number. File opens correctly in Google Calendar and Apple Calendar. Export is available from the reservations list screen. |

## 1.3 Structured Specifications

Four detailed structured specifications are provided below for selected user stories from Sprint 1.

Specification 1 — US-01b: User Login

| Specification ID | SPEC-01 |
| --- | --- |
| Story ID | US-01b |
| Title | User Login with Email/Phone and Password |
| Description | The system shall allow registered users to log in using their email address or phone number along with their password. Upon successful authentication, the system redirects the user to their role-specific dashboard (Staff, Manager, or Owner). |
| Preconditions | 1. User has a registered account. 2. Account has been verified via email or phone OTP. 3. App or web interface is loaded and reachable. |
| Main Flow | 1. User opens the Login screen. 2. User enters email/phone and password. 3. User taps/clicks 'Log In'. 4. System validates credentials against the SQLite / backend store. 5. System identifies the user's role. 6. System redirects user to the role-appropriate dashboard. 7. Session token is stored securely for the session. |
| Alternate Flows | A1: Invalid credentials — System displays 'Invalid email/phone or password' message. Login fields are cleared. User may retry. A2: Unverified account — System displays 'Please verify your account first' and offers to resend the verification code. A3: Network unavailable (offline) — System attempts local authentication against cached session token and notifies user of offline mode. |
| Postconditions | User is authenticated and on their dashboard. Session token is active. Login event is logged with timestamp and device info. |
| Priority | High — Critical path for all app functionality |
| Estimated Effort | 5 hours (UI: 2h, backend auth logic: 2h, role-redirect: 1h) |

Specification 2 — US-02a: Room Search by Date & Guests

| Specification ID | SPEC-02 |
| --- | --- |
| Story ID | US-02a |
| Title | Filter Rooms by Check-in/Check-out Date and Guest Count |
| Description | The system shall allow users to search for available rooms by specifying a check-in date, check-out date, and the number of guests. Only rooms that are genuinely unoccupied for the full selected date range and have sufficient capacity shall be displayed. |
| Preconditions | 1. User is logged in. 2. At least one room exists in the system with defined capacity and availability. 3. Check-in date is today or a future date. |
| Main Flow | 1. User navigates to the Smart Room Finder screen. 2. User selects a check-in date from the date picker (no past dates selectable). 3. User selects a check-out date (must be after check-in). 4. User enters the number of guests. 5. User taps/clicks 'Search'. 6. System queries available rooms from SQLite for the given dates and capacity. 7. System returns a list of room cards filtered to matching rooms only. 8. Each card shows room number, type, capacity, and price per night. |
| Alternate Flows | A1: No rooms available for selected dates — System displays 'No rooms available for this period. Try different dates.' message. A2: Check-out date is before check-in — System shows validation error and prevents search. A3: Offline mode — System searches against the local SQLite cache; results may not reflect real-time updates and a warning is shown. |
| Postconditions | A filtered list of available rooms is shown. Occupancy data for the selected period remains unchanged until a booking is created. |
| Priority | High — Core booking workflow dependency |
| Estimated Effort | 6 hours (date picker UI: 2h, SQLite query logic: 3h, result cards: 1h) |

Specification 3 — US-03a: Create New Reservation

| Specification ID | SPEC-03 |
| --- | --- |
| Story ID | US-03a |
| Title | Create a New Guest Reservation |
| Description | The system shall allow authorized staff to create a new reservation by selecting a guest (existing or new), choosing an available room, and specifying check-in and check-out dates. The system must validate against double bookings before confirming the reservation. |
| Preconditions | 1. Staff member is logged in with 'Staff' or 'Manager' role. 2. At least one room is available for the desired dates. 3. Guest record exists or is created at time of booking. |
| Main Flow | 1. Staff navigates to 'New Booking' screen. 2. Staff searches for or creates a guest profile. 3. Staff selects check-in and check-out dates. 4. System auto-suggests available rooms or staff picks manually. 5. Staff taps 'Confirm Booking'. 6. System checks for double-booking conflicts. 7. System saves the reservation to SQLite. 8. System generates a unique Booking ID. 9. System displays the booking confirmation screen. |
| Alternate Flows | A1: Double-booking conflict detected — System shows 'Room [X] is already booked for [date range]' and asks staff to pick an alternative room. A2: Guest profile not found — Staff is prompted to create a new guest record inline before completing the booking. A3: Offline mode — Reservation is saved locally and flagged as 'Pending Sync'; staff is notified. |
| Postconditions | Reservation record is saved. Room status updates to 'Reserved' for the booking period. Confirmation screen and booking ID are generated. Staff can share confirmation link. |
| Priority | Critical — Core sprint deliverable |
| Estimated Effort | 8 hours (form UI: 2h, double-booking validation: 3h, SQLite save + ID gen: 2h, confirmation: 1h) |

Specification 4 — US-06: .ics Calendar Export

| Specification ID | SPEC-04 |
| --- | --- |
| Story ID | US-06 |
| Title | Export Reservation Schedule as .ics File |
| Description | The system shall allow managers and owners to export upcoming or current reservations as a .ics (iCalendar) file. The exported file shall be compatible with major calendar applications including Google Calendar, Apple Calendar, and Microsoft Outlook. |
| Preconditions | 1. User is logged in with 'Manager' or 'Owner' role. 2. At least one active or upcoming reservation exists in the system. 3. Device or browser supports file download or native share. |
| Main Flow | 1. User navigates to the Reservations list. 2. User taps/clicks the 'Export Calendar' button. 3. User selects a date range for export (optional; defaults to next 30 days). 4. System retrieves all reservations within the selected range from SQLite. 5. System generates a .ics file with events (VEVENT) for each reservation. 6. Each event includes: guest name (SUMMARY), check-in/out dates (DTSTART/DTEND), room number (LOCATION), booking ID (UID), and creation timestamp (DTSTAMP). 7. On mobile: native share sheet is launched for saving or sharing. 8. On web (PWA): file download is triggered automatically. |
| Alternate Flows | A1: No reservations in selected range — System shows 'No bookings found for this period' and does not generate a file. A2: Export fails (I/O error) — System shows 'Export failed, please try again' with a retry option. A3: Offline mode — Export works fully as data is from local SQLite. |
| Postconditions | .ics file is generated and available for save/share. File integrity can be validated by importing into Google Calendar — events appear correctly with all details. |
| Priority | Medium — Enhances manager workflow |
| Estimated Effort | 4 hours (.ics generation logic: 2.5h, mobile share / web download: 1h, testing in calendar apps: 0.5h) |

# Section 2: Sprint Backlog — Task Board

## 2.1 Complete Sprint 1 Task List

The following table lists all tasks planned for Sprint 1, their associated user stories, assignees, estimated effort, and completion status at the end of the sprint.

| Task ID | Task Description | User Story | Assignee | Est. Hours | Status |
| --- | --- | --- | --- | --- | --- |
| T-01 | Design login/signup UI screens (Figma prototype) | US-01a, US-01b | l242525 | 3h | Done |
| T-02 | Implement authentication backend (email/phone + roles) | US-01b, US-01d | l242580 | 5h | Done |
| T-03 | Email/phone OTP verification flow | US-01c | l242580 | 3h | Done |
| T-04 | Role-based access control & dashboard routing | US-01d | l242580 | 2h | Done |
| T-05 | Room Finder UI (date picker, filters, room cards) | US-02a, US-02b, US-02c | l242525 | 4h | Done |
| T-06 | Room availability query logic (SQLite) | US-02a | l242580 | 3h | Done |
| T-07 | Color-coded room status cards (mobile + web) | US-02c | l242525 | 2h | Done |
| T-08 | New Booking form UI (guest, room, dates) | US-03a | l242525 | 3h | Done |
| T-09 | Double-booking validation logic | US-03a | l242580 | 3h | Done |
| T-10 | Reservation CRUD — Create, Read, Update, Cancel | US-03a–US-03d | l242580 | 5h | Done |
| T-11 | Reservation list view with filters | US-03b | l242525 | 2h | Done |
| T-12 | Booking confirmation screen + unique ID generation | US-04a | l242525 | 2h | Done |
| T-13 | Confirmation share via WhatsApp / Email (mobile) | US-04b | l242580 | 2h | Done |
| T-14 | SQLite schema design & offline DB setup | US-05 | l242580 | 4h | Done |
| T-15 | Offline mode indicator + sync queue logic | US-05 | l242580 | 3h | Done |
| T-16 | .ics calendar export logic (VEVENT generation) | US-06 | l242580 | 2.5h | Done |
| T-17 | Mobile share sheet + web file download for .ics | US-06 | l242525 | 1.5h | Done |
| T-18 | Integration testing (auth + booking flow) | All | Both | 3h | Done |
| T-19 | Responsive layout polish (mobile + web breakpoints) | All | l242525 | 2h | Done |
| T-20 | Git repository setup, branching strategy, CI config | All | l242580 | 1h | Done |

# Section 3: Scrum Board (Trello Snapshots)

Three snapshots of the Trello board are presented below, each representing a key stage of the Sprint 1 lifecycle. The Trello board uses a standard Kanban layout: Backlog → To Do → In Progress → Done, with an additional 'Leftover (Sprint 2)' column for the final snapshot.

## Snapshot 1 — Sprint Start (Day 1, March 1, 2026)

All 20 tasks are loaded into the 'To Do' column. The board reflects the initial state of the Sprint 1 backlog immediately after sprint planning.

| 📋 BACKLOG | 📌 TO DO | 🔄 IN PROGRESS | ✅ DONE |
| --- | --- | --- | --- |
|  | T-01: Login/Signup UI (Figma) |  |  |
|  | T-02: Auth Backend (email+roles) |  |  |
|  | T-03: OTP Verification Flow |  |  |
|  | T-04: Role-Based Access Control |  |  |
|  | T-05: Room Finder UI |  |  |
|  | T-06: Availability Query (SQLite) |  |  |
|  | T-07: Color-Coded Room Cards |  |  |
|  | T-08: New Booking Form UI |  |  |
|  | T-09: Double-Booking Validation |  |  |
|  | T-10: Reservation CRUD |  |  |
|  | T-11: Reservation List View |  |  |
|  | T-12: Booking Confirmation Screen |  |  |
|  | T-13: Confirmation Share (WhatsApp) |  |  |
|  | T-14: SQLite Schema & DB Setup |  |  |
|  | T-15: Offline Mode Indicator |  |  |
|  | T-16: .ics Calendar Export Logic |  |  |
|  | T-17: Mobile Share / Web Download |  |  |
|  | T-18: Integration Testing |  |  |
|  | T-19: Responsive Layout Polish |  |  |
|  | T-20: Git + CI Setup |  |  |

## Snapshot 2 — Mid-Sprint (Day 7, March 7, 2026)

By mid-sprint (Day 7), the team has completed core authentication, room finder, and booking creation tasks. The second half of the sprint focuses on confirmations, offline storage, and .ics export.

| 📋 BACKLOG | 📌 TO DO | 🔄 IN PROGRESS | ✅ DONE |
| --- | --- | --- | --- |
|  | T-12: Booking Confirmation Screen | T-11: Reservation List View | T-20: Git + CI Setup |
|  | T-13: Confirmation Share (WhatsApp) | T-14: SQLite Schema & DB Setup | T-01: Login/Signup UI |
|  | T-15: Offline Mode Indicator |  | T-02: Auth Backend |
|  | T-16: .ics Calendar Export Logic |  | T-03: OTP Verification Flow |
|  | T-17: Mobile Share / Web Download |  | T-04: Role-Based Access Control |
|  | T-18: Integration Testing |  | T-05: Room Finder UI |
|  | T-19: Responsive Layout Polish |  | T-06: Availability Query (SQLite) |
|  |  |  | T-07: Color-Coded Room Cards |
|  |  |  | T-08: New Booking Form UI |
|  |  |  | T-09: Double-Booking Validation |
|  |  |  | T-10: Reservation CRUD |

## Snapshot 3 — Sprint End (Day 12, March 12, 2026)

All planned tasks were completed within the sprint. No items have been moved to Sprint 2 leftovers. The board reflects a fully delivered Sprint 1 with all 20 tasks in the 'Done' column.

| 📋 BACKLOG | 📌 TO DO | 🔄 IN PROGRESS | ✅ DONE | ⏭️ LEFTOVER (Sprint 2) |
| --- | --- | --- | --- | --- |
|  |  |  | T-01: Login/Signup UI | (None — Sprint 1 fully completed) |
|  |  |  | T-02: Auth Backend |  |
|  |  |  | T-03: OTP Verification |  |
|  |  |  | T-04: Role-Based Access Control |  |
|  |  |  | T-05: Room Finder UI |  |
|  |  |  | T-06: Availability Query |  |
|  |  |  | T-07: Color-Coded Room Cards |  |
|  |  |  | T-08: New Booking Form UI |  |
|  |  |  | T-09: Double-Booking Validation |  |
|  |  |  | T-10: Reservation CRUD |  |
|  |  |  | T-11: Reservation List View |  |
|  |  |  | T-12: Booking Confirmation Screen |  |
|  |  |  | T-13: Confirmation Share |  |
|  |  |  | T-14: SQLite Schema & DB Setup |  |
|  |  |  | T-15: Offline Mode Indicator |  |
|  |  |  | T-16: .ics Export Logic |  |
|  |  |  | T-17: Mobile Share / Web Download |  |
|  |  |  | T-18: Integration Testing |  |
|  |  |  | T-19: Responsive Layout Polish |  |
|  |  |  | T-20: Git + CI Setup |  |

# Section 4: Product Burn-Down Chart

## 4.1 Sprint 1 Burn-Down Data

The burn-down chart tracks planned remaining tasks versus actual remaining tasks over the 12-day Sprint 1 period. Sprint 1 started with 20 tasks. The ideal burn rate was approximately 1.67 tasks per day.

| Day | Date | Planned Remaining Tasks | Actual Remaining Tasks | Notes |
| --- | --- | --- | --- | --- |
| Day 1 | Mar 01 | 20 | 20 | Sprint kickoff |
| Day 2 | Mar 02 | 18 | 19 | Setup & environment |
| Day 3 | Mar 03 | 16 | 18 | Auth UI started |
| Day 4 | Mar 04 | 14 | 16 | DB schema done |
| Day 5 | Mar 05 | 12 | 14 | Login functional |
| Day 6 | Mar 06 | 10 | 12 | Signup complete |
| Day 7 | Mar 07 | 8 | 10 | Mid-sprint review |
| Day 8 | Mar 08 | 6 | 8 | Room finder filter |
| Day 9 | Mar 09 | 4 | 5 | Booking CRUD done |
| Day 10 | Mar 10 | 2 | 3 | Offline storage done |
| Day 11 | Mar 11 | 0 | 1 | Calendar export |
| Day 12 | Mar 12 | 0 | 0 | Sprint review done |

## 4.2 Burn-Down Analysis

Sprint Performance Summary:

- Sprint 1 started with 20 tasks (story points equivalent) planned over 12 working days.

- The ideal daily burn rate was ~1.67 tasks/day to achieve zero remaining tasks by Day 12.

- In the first 2 days, the team was slightly behind the ideal line due to environment setup (Git, SQLite schema design, Figma tool setup).

- From Days 3–6 the team accelerated, completing core authentication and room finder tasks ahead of some parallel estimates.

- By Day 7 (mid-sprint review), 11 of 20 tasks were done — slightly behind the ideal of 12.5 but within acceptable variance.

- Days 8–11 saw strong velocity as the confirmations, offline storage, and .ics export tasks were smaller and well-defined.

- By Day 12 (sprint close), all 20 tasks were completed. Actual and planned lines converged to zero — a successful sprint completion with no leftover items.

Sprint 1 Result: ✅ All 20 tasks completed. 0 items carried over to Sprint 2. Sprint velocity: 20 story points in 12 days.

## 4.3 Burn-Down Chart — Visual Representation

The chart below plots both the ideal (planned) burn-down line and the actual burn-down line across the 12 sprint days. Both lines converge at zero on Day 12, confirming complete sprint delivery.

SPRINT 1 BURN-DOWN CHART Tasks Remaining vs. Sprint Days 20 ¦● 18 ¦ ●↘ × (× = Actual, ● = Planned Ideal) 16 ¦ ● × 14 ¦ ● × 12 ¦ ● × 10 ¦ ●× 8 ¦ ×● 6 ¦ × ● 4 ¦ × ● 2 ¦ × ● 0 ¦______________×●___ D1 D2 D3 D4 D5 D6 D7 D8 D9 D10 D11 D12 ● Planned (Ideal) × Actual

LodgeStay — Sprint 1 Deliverable  |  Team: l242580 & l242525  |  March 2026